## Slide 1: Agile

## Slide 2
Index:
1)What is Agile frame work
2)Different Frameworks used in Agile
3)Scrum architecture
4)Keyswords used in scrum architecture
Agile Framework:
Agile framework helps deliver product on time.
Increase productivity.
Responds to the change.
Frameworks used in agile are:
Scrum
Extreme programming
Crystal
Lean Kaban
Agile unified process
Adaptive systems management

## Slide 3
Scrum Architecture:
Keywords:
Product backlog
Sprint planning meeting
Sprint backlog
Daily stand-up meetings
Sprint
Sprint Review

## Slide 4
Product Backlog:
List of requirements prioritised by business value.
The Agile product backlog in scrum is prioritised features list.
It contains short description of all functionality desired in the product.
Sprint planning Meeting:
How much we can deliver by end of the sprint.
Sprint Backlog:
Backlog tasks expanded by teams.
The sprint backlog is the output of the sprint planning meeting.
It is essential the list of tasks that the scrum team needs to complete during the sprint.
Sprint backlog is the set of product backlog items selected for sprint+plan for delivery product.
Sprint:
Sprint is nothing but a time box.
Sprint have consistent duration for development. It has one month or 15 days duration.
A new sprint starts immediately after the previous sprint.
No changes are made for the sprint goal.
Quality goals do not decrease.
No change in duration or deliverables.

## Slide 5
Daily Stand-up meeting:
What did you do since last scrum meeting?
Do you have any obstacles?
what will you do before and next meeting?
Sprint Reviews:
The entire team, including both the scrum master and product owner should be participated.
We can conduct up to an hour.
They will discuss what happened in the iteration and identifies action for improving going to forward.
It is an opportunity for improvement for next sprint.